Healthcare AI Agent
Development Plan

Updated After April 15, 2026 Meeting
Incorporating Multi-Agent, Data Collector, Monte Carlo,
and DNA/Family History Requirements

Triple-H Co., Ltd. | AI Business Division
Korean Patent Application No. 10-2025-0145274

# 1. Current Status

## 1.1 What Has Been Completed

| Item | Status | Details |
| --- | --- | --- |
| Healthcare v3 Plan | COMPLETE | 58-page development plan covering all technical specifications |
| Database (HRT) | COMPLETE | 14 tables, 5,669 rows, Supabase PostgreSQL, Seoul region |
| HRT + LRT Unification | COMPLETE (Today) | 28 unified tables, all data migrated, zero data lost |
| FastAPI Backend | COMPLETE | 10 API endpoints, food lookup, activity events, simulation |
| Data Collection | COMPLETE | KNHANES 2018-2024 (49K records), MFDS 275K foods, USDA 13K foods, AI Hub 17K QA |
| AI Glasses Research | COMPLETE | Mentra Live selected ($349, 12MP camera, open SDK) |
| Forecasting Models | RESEARCHED | 5 models identified: LSTM-Transformer, MIRA, TimesFM, Chronos, TFT |
| Companion App | IN PROGRESS | React Native app structure built, ML pipeline services coded |
| LSTM Training | NOT STARTED | Data ready, waiting to begin training |
| Agent Skills (OpenClaw) | NOT STARTED | 12 skill directories created, code empty |

# 2. Multi-Agent System

The Healthcare AI Agent uses a multi-agent architecture based on OpenClaw v2026.4 with SOUL.md persona definitions. Each agent specializes in one domain and they collaborate through structured message passing.

## 2.1 Agent Roster (12 Agents)

| # | Agent | Role | Degree | Domain | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | User AI Agent | Master agent — manages all interactions for the user | Direct | Shared | Planned |
| 2 | HealthCore Agent | Health queries, HCI monitoring, simulation execution | 2nd | Health | Planned |
| 3 | Nutrition Agent | Food analysis, diet recommendations, MFDS/USDA lookup | 2nd | Health | Planned |
| 4 | Exercise Agent | Exercise prescription, MET-based calorie calculation | 2nd | Health | Planned |
| 5 | Medical Agent | Hospital FHIR integration, emergency detection (HCI≥81) | 2nd | Health | Planned |
| 6 | Glasses Agent | AI glasses event processing, food/activity detection | Direct (Device) | Shared | Planned |
| 7 | Family Agent | Family health + life sharing, family history analysis | 1st | Shared | Planned |
| 8 | Community Agent | Anonymized health trends, de-identified statistics | 3rd | Shared | Planned |
| 9 | Supplier Agent | Negotiates with product/service suppliers (LRT) | N/A | Life | Planned |
| 10 | Holder Agent | Manages owned assets and subscriptions (LRT) | N/A | Life | Planned |
| 11 | Producer Agent | Interfaces with manufacturers (LRT) | N/A | Life | Planned |
| 12 | Data Collector Agent | Automatic data collection from ALL devices (NEW) | Direct | Shared | NEW — Added today |

# 3. Data Collector Agent (New — From Today's Meeting)

A dedicated agent responsible for automatically collecting, validating, normalizing, and uploading health and life data from ALL connected devices. This agent acts as the single entry point for all device data entering the system.

## 3.1 Supported Data Sources

| Device | Data Collected | Connection Method | Frequency |
| --- | --- | --- | --- |
| AI Glasses (Mentra Live) | Food photos, audio, activity detection | BLE/WiFi → Phone SDK | Every 5-30 seconds |
| Smartwatch (Galaxy/Apple) | Heart rate, steps, activity, sleep | Health Connect / HealthKit | Real-time |
| Smart Ring (Oura/Galaxy) | HRV, SpO2, body temperature, sleep stages | Oura API V2 / Health Connect | Nightly + real-time |
| CGM Sensor (Dexcom/Libre) | Blood glucose, trend direction | Dexcom API V3 | Every 5 minutes |
| Smartphone | GPS location, screen time, app usage | Android/iOS APIs | Continuous |
| Smart Home Devices | Room temperature, humidity, air quality, light | IoT APIs (SmartThings, HomeKit) | Every 15 minutes |
| Connected Car | Driving patterns, stress indicators, commute data | Car API / OBD-II | During driving |
| Blood Pressure Monitor | Systolic/diastolic BP, pulse | Bluetooth | On measurement |
| Body Scale | Weight, body fat %, muscle mass | Bluetooth / WiFi | On measurement |
| DNA/Genetic Test (Future) | Polygenic risk scores, genetic markers | Manual upload or API | One-time |

## 3.2 What the Data Collector Agent Does

| Function | Description |
| --- | --- |
| Collection | Connects to all device APIs, receives data in various formats |
| Validation | Checks if data makes sense (e.g., heart rate 300 = error, reject it) |
| Normalization | Converts all formats to unified schema before storing |
| Deduplication | If watch and phone both report heart rate, store only once |
| Quality Scoring | Rates data quality (sensor drift, gaps, noise) before storage |
| Conflict Resolution | When two devices disagree, picks the more reliable source |
| Upload | Sends clean, validated data to correct Supabase tables |
| Gap Detection | Alerts user when data is missing (e.g., "no sleep data last 3 days") |

# 4. Monte Carlo Simulation for Health Prediction (New — From Today's Meeting)

The health prediction system uses multiple forecasting models: our custom LSTM-Transformer hybrid, MIRA (Microsoft medical foundation model, 455M params), TimesFM 2.5 (Google, 200M params), Chronos-Bolt (Amazon, 200M params), and TFT (Temporal Fusion Transformer). All models output single point predictions. Monte Carlo simulation adds probability ranges to ALL models, giving users and doctors confidence intervals instead of just one number. We test all 5 models, compare accuracy, and ensemble the best performers for production.

## 4.1 Before vs After Adding Monte Carlo

|  | Before (LSTM only) | After (LSTM + Monte Carlo) |
| --- | --- | --- |
| Glucose prediction | "Your glucose will be 130 in 5 years" | "Your glucose will be 115–145 in 5 years (90% confidence). Most likely: 130" |
| Diabetes risk | "22% risk" | "15–28% risk (90% confidence). Most likely: 22%" |
| User confidence | Single number — seems precise but uncertain | Range — honestly shows uncertainty, builds trust |
| Clinical value | Useful but incomplete | Matches how doctors think (ranges, not exact numbers) |

## 4.2 How It Works

LSTM-Transformer predicts health metrics (BMI, glucose, BP, cholesterol) as before

Monte Carlo Dropout: run the SAME prediction 20 times with random dropout enabled

Each run produces a slightly different prediction → collect all 20 results

Calculate mean (most likely), standard deviation, and 90% confidence interval

Store in simulation_result table (confidence_bounds_json column already exists)

This approach requires NO additional training or model changes. Monte Carlo Dropout uses the existing trained model and adds uncertainty estimation at inference time. Cost: 20x inference time (acceptable — 20 predictions take ~2 seconds on GPU).

# 5. DNA-Based Family Health History (New — From Today's Meeting)

## 5.1 The Problem: New Users Have No Data

When a new user registers, they have zero health history. The AI cannot make meaningful predictions because there is no data to learn from. This "cold start" problem means new users get generic population-average predictions that feel impersonal and inaccurate.

## 5.2 The Solution: Use Family Health Trajectories

If a new user's father, mother, or siblings already have health data in the system, their health trajectories can be used as a starting point for the new user's predictions. Family members share approximately 50% of their DNA, meaning their health patterns are partially predictive of each other.

| Family Relationship | DNA Similarity | Weight in Prediction |
| --- | --- | --- |
| Parent (father/mother) | ~50% | High — direct genetic inheritance |
| Sibling (brother/sister) | ~50% | High — same genetic pool + similar environment |
| Grandparent | ~25% | Medium — partial genetic inheritance |
| Uncle/Aunt | ~25% | Medium — shared family traits |
| Cousin | ~12.5% | Low — distant genetic similarity |

## 5.3 How It Works

Step 1: New user Kim registers, has no health data

Step 2: Kim links family members who already have data in the system (Family Agent, 1st degree permission)

Step 3: System analyzes family health patterns:

— Father got diabetes at age 55 → Kim's diabetes risk increases 30%

— Brother's BMI trend: 22→25→27 between age 30-35 → Kim may follow similar pattern

— Mother has no hypertension → Kim's blood pressure risk is average

Step 4: System creates initial prediction for Kim using weighted family patterns

Step 5: As Kim collects his OWN data, the system gradually shifts from family-based to personal prediction

## 5.4 Transition From Family Data to Personal Data

| Time Since Registration | Family Data Weight | Personal Data Weight | Prediction Source |
| --- | --- | --- | --- |
| Day 1 (no data) | 80% | 20% (population average) | Mostly family patterns |
| Month 1 | 70% | 30% | Family + some personal |
| Month 6 | 50% | 50% | Balanced |
| Year 1 | 30% | 70% | Mostly personal |
| Year 2+ | 10% | 90% | Almost entirely personal (family as background risk only) |

## 5.5 Database Support (Already Exists)

| Feature | Database Table/Column | Status |
| --- | --- | --- |
| Family history field | users.family_history (TEXT[]) | EXISTS — stores family medical conditions |
| Family data sharing | agent_relationship_permissions (1st degree) | EXISTS — controls who can see whose data |
| Family Agent | agents table (role=Family Agent) | PLANNED — agent defined, code not built |
| Family Risk Calculator | New service needed | NEW — must be built |
| Cold Start Model | New ML model needed | NEW — must be built |

## 5.6 Future Enhancement: DNA Test Integration

As an optional premium feature, users could upload results from commercial DNA tests (23andMe, Ancestry, etc.) to get more precise genetic risk scores. This would provide Polygenic Risk Scores (PRS) for specific diseases like diabetes, heart disease, and cancer. Cost per user: $100–300 for the test. This is a future enhancement, not required for MVP.

# 6. Health Simulation System

## 6.1 What the Simulation Predicts

The simulation produces two levels of predictions:

### Level 1: Health Metrics (Direct Prediction by LSTM-Transformer)

| Metric | Example Today | 1 Year Prediction | 5 Year Prediction |
| --- | --- | --- | --- |
| BMI | 24.5 | 25.3 | 28.5 |
| Fasting Glucose (mg/dL) | 102 | 110 | 130 |
| Blood Pressure (SBP/DBP) | 125/82 | 132/86 | 145/95 |
| Total Cholesterol (mg/dL) | 190 | 205 | 235 |
| LDL Cholesterol | 120 | 135 | 160 |
| Body Fat % | 22 | 24 | 28 |

### Level 2: Disease Risk (Calculated from Predicted Metrics)

| Disease | Risk Today | 5 Year Risk (Current Lifestyle) | 5 Year Risk (Role Model Lifestyle) |
| --- | --- | --- | --- |
| Type 2 Diabetes | 5.3% | 22.0% | 4.0% |
| Hypertension | 8.0% | 35.0% | 6.0% |
| Obesity | 10.0% | 45.0% | 5.0% |
| Heart Disease | 3.0% | 15.0% | 2.5% |
| Stroke | 1.0% | 8.0% | 0.8% |
| Fatty Liver | 5.0% | 20.0% | 3.0% |
| Kidney Disease | 2.0% | 7.0% | 1.5% |
| Sarcopenia | 1.0% | 5.0% | 0.5% |

## 6.2 Digital Twin Comparison (Patent Core)

The system runs TWO simulations for every user: one with their current lifestyle, one with the ideal "role model" lifestyle from our standard plans (std_lifestyle_plan). The gap between the two shows the user exactly what they could improve and by how much. This is the core innovation of Patent 10-2025-0145274.

## 6.3 Forecasting Models (5 Models to Test)

| Model | Type | Parameters | Approach | Status |
| --- | --- | --- | --- | --- |
| LSTM-Transformer (Custom) | Train on our data | ~10M | Hybrid model designed for health data | Ready to train |
| MIRA (Microsoft) | Medical foundation model | 455M | Pre-trained on 454B medical time points | Weights available (HuggingFace) |
| TimesFM 2.5 (Google) | General foundation model | 200M | Zero-shot prediction, no training needed | Weights available |
| Chronos-Bolt (Amazon) | General foundation model | 200M | Zero-shot with confidence intervals | Weights available |
| TFT (Temporal Fusion) | Train on our data | ~5M | Interpretable — shows which features matter | Ready to train |

Strategy: Test all 5 models, compare accuracy on KNHANES data, then ensemble the best performers for production. All models fit on our RTX 4070 SUPER (12GB VRAM) GPU server.

# 7. Training Data Collected

| Dataset | Records | Purpose |
| --- | --- | --- |
| KNHANES 2018-2024 (Diagnosis) | 49,288 | Korean health checkup data — BMI, BP, glucose, cholesterol for 50K+ people across 7 years |
| KNHANES 2018-2024 (Nutrition) | 45,377 | Daily food intake data — calories, protein, fat, carbs, sodium for Korean population |
| KNHANES 2018-2024 (Lifestyle) | 50,742 | Exercise, sleep, smoking, alcohol patterns of Korean population |
| MFDS Korean Food DB | 275,856 | Every Korean food with full nutrition data — for AI glasses food recognition lookup |
| USDA International Food DB | 13,591 | International foods (pizza, steak, pasta) — fallback when Korean DB has no match |
| AI Hub Medical QA | 17,280 | Korean doctor-patient Q&A pairs — for fine-tuning the AI health agent to answer like a Korean doctor |
| AI Hub Medical Corpus | 52,125 | Korean medical textbooks and guidelines — for medical knowledge in the AI agent |
| Korean Food Images | ~4-6K (free) | Found on Kaggle/Roboflow — for training food recognition model on Korean dishes |

Why Korean-specific data: Health standards differ by population. Korean BMI overweight threshold is 23 (international is 25). Korean diet is high-sodium (kimchi, doenjang). AI must learn Korean health patterns, Korean food, and Korean medical practices to give accurate predictions for Korean users.

# 8. Next Steps and Timeline

| Priority | Task | Timeline | Details |
| --- | --- | --- | --- |
| 1 | Purchase Mentra Live AI glasses | This week | $349 + $30 shipping via US forwarding service. 12MP camera, open SDK. |
| 2 | Start forecasting model experiments | This week | Run TimesFM/Chronos zero-shot on KNHANES → instant baselines. Begin LSTM training. |
| 3 | Build Data Collector Agent | 2 weeks | New 12th agent. Connect to glasses, smartwatch, CGM APIs. Validate + upload to Supabase. |
| 4 | Add Monte Carlo to health simulation | 1 week | 20x dropout inference for confidence intervals. Uses existing model. |
| 5 | Build Family Health History cold-start model | 3 weeks | Family risk calculator + weighted prediction for new users with no data. |
| 6 | Build OpenClaw agent skills (12 skills) | 4-6 weeks | SOUL.md personas + skill backends for all 12 agents. |
| 7 | Follow up on NHIS cohort data | Ongoing | Application sent to Korean colleague. 2-4 week approval. Critical for LSTM quality. |
| 8 | LLM fine-tuning (Qwen/Meditron) | 2-3 weeks | SFT + DPO on AI Hub medical data. Healthcare-specific AI agent conversations. |

Triple-H Co., Ltd. | Healthcare AI Agent Development Plan
Updated April 15, 2026 | Patent No. 10-2025-0145274
Prepared for VP and President Review