Healthcare AI Agent

Full Development Pipeline & Progress Report

Triple-H Co., Ltd.   |   Patent No. 10-2025-0145274   |   Apr 27, 2026

Executive Summary

Phase 3 (voice extraction decision) is complete. The healthcare AI agent has a working AIMB-G1 → OneDrive → PC → Supabase pipeline, a 41-table production database, an HRT drill-down dashboard, and a benchmarked extraction strategy: hybrid regex (fast path, 80-95% of events) with Gemma 4 E4B Q8 GPU fallback (5-15% uncertain events) achieving food F1 = 1.000 vs regex 0.458. The project is paused at the entry of Phase 4 (Production Pipeline Buildout) pending clarification on architecture questions, Solos AirGo V2 SDK answers, and a larger Korean test set. Estimated path to 100K-user beta: 4-6 months.

Phase Color Legend

| ✅ DONE | 🛑 PAUSED (current) | ⚡ NEXT | … LATER |
| --- | --- | --- | --- |

| Phase 1 Foundation (DONE ✅) |  |
| --- | --- |
| Deliverable | Status |
| Patent filing | ✅ 10-2025-0145274 (Oct 2, 2025) |
| Initial v1, v2, v3 plans | ✅ |
| LRT + HRT unified Supabase DB (Seoul, project klnykuxzucujahucvbct) | ✅ |
| 41 tables + 5 views deployed (migrations 001-006) | ✅ |
| FastAPI backend + 10 routers | ✅ Running on :8000 |
| Free data downloads — KNHANES 49K, MFDS 275K, USDA 13K, AI Hub 150K images | ✅ |
| HRT drill-down dashboard (Next.js, year/month/day/hour × 7 categories) | ✅ |
| /predictions page — 8 trajectory charts + 8-disease risks (mock for now) | ✅ |

| Phase 2 AIMB-G1 Glasses Pipeline (DONE ✅) |  |
| --- | --- |
| Deliverable | Status |
| Cyan-import → OneDrive → PC → watcher.py → Supabase end-to-end | ✅ |
| YOLOv8 + Whisper medium + regex extraction | ✅ |
| FOOD_DB (289K) + MED_DB lookup | ✅ |
| Drill-down auto-populate from glasses events | ✅ |
| 9-bug audit + 7 fixes (Apr 24) — migrations 005, 006 | ✅ |
| HEIC + iPhone-naming compatibility | ✅ |
| Medicine intake table (separate from prescription) | ✅ |
| Service-role auth bypass on RPC | ✅ |

| Phase 3 Voice Extraction Decision (DONE ✅, Apr 27) |  |
| --- | --- |
| Deliverable | Status |
| CPU benchmark — regex vs Gemma 4 E2B Q4 (i3-12100) | ✅ Regex won |
| GPU benchmark — regex vs Gemma 4 E4B Q8 (RTX 4070 SUPER) | ✅ Gemma F1 1.000 |
| Korean preservation prompt fix verified | ✅ |
| CUDA build vs Vulkan tested | ✅ |
| Hybrid architecture LOCKED — regex fast path + Gemma E4B fallback | ✅ |
| GEMMA4_BENCHMARK_CONFIG.md saved (reproducible) | ✅ |

🛑 PAUSED Where We Stopped (Apr 27, 2026)

Why we stopped

Solos AirGo V2 SDK answers needed before deciding Mentra vs Solos for production glasses.

Korean test set is only 8 cases — too small to lock production extraction confidently.

NHIS cohort approval still pending — blocks rigorous LSTM training.

Mentra Live not yet procured — using AIMB-G1 as bridge prototype.

Boss strategic direction needed on whether to build a custom iOS app vs use cloud GPU.

Active blockers

| Blocker | Owner | Unblocks |
| --- | --- | --- |
| Solos email reply (10 SDK questions) | Solos dev support | Hardware decision (Mentra vs Solos) |
| Korean test set expansion (8 → 50 samples) | You / labeler | Production confidence in Gemma 4 E4B |
| NHIS approval | Colleague applying | LSTM training rigor |
| Mentra Live purchase | Boss approval | Production pipeline build |

Phase 4 Production Pipeline Buildout (NEXT, after blockers cleared)

4A — Cloud extractor integration (1-2 weeks)

☐ Add gemma_extract() HTTP call to event_processor.py

☐ Wire as escalation when regex confidence < 0.7

☐ Log dual-extraction comparison for first 100 real events

☐ Lock threshold based on real-data validation

4B — Korean test set hardening (1 week)

☐ Collect 50+ real Whisper transcripts from your AIMB-G1 captures

☐ Hand-label ground truth for each

☐ Re-run Gemma vs regex benchmark on this larger set

☐ Confirm Gemma 4 E4B holds up beyond synthetic 8-case set

4C — Production server deployment (2-3 weeks)

☐ Migrate RTX 5090 server from Win11 to Linux (Ubuntu 24.04)

☐ llama.cpp CUDA build + systemd service

☐ Reverse proxy (nginx) + TLS via Let's Encrypt

☐ Cloudflare Tunnel or Tailscale for safe internet exposure

☐ Job queue (Redis Streams or Kafka or webhook + retry)

☐ Worker pool fetches from S3, posts to Supabase

4D — S3 + lifecycle (1 week)

☐ AWS account or Supabase Storage with S3-compatible policy

☐ Buckets per domain: lrt-clips/ , hrt-clips/ , re-clips/

☐ Hot 7d → Warm 30d → Glacier 90d → Archive 7y (HIPAA / PIPA)

☐ Phone uploads via pre-signed URLs

4E — Phone companion app (4-6 weeks)

☐ HealthGlassesApp v2 — iOS + Android

☐ HealthKit / Health Connect aggregation

☐ On-device YOLO-Face + MobileNetV2 + Whisper-tiny + portion estimator

☐ Cloud Haiku chatbot (faster path than on-device for now)

☐ BLE pairing flow for glasses (Mentra SDK or AIMB-G1 fallback)

Phase 5 Glasses Hardware Migration (after Phase 4)

☐ Procure Mentra Live (1 unit for dev) OR Solos AirGo V2 if SDK proves out

☐ Replace AIMB-G1 manual Cyan flow with auto BLE/Wi-Fi

☐ Voice TTS reply loop through glasses speaker

☐ Pill-event detection with quick-reply confirmation notifications

☐ 1-week internal pilot wearing the new glasses daily

Phase 6 ML Refinement (parallel to Phase 4-5)

☐ Fine-tune EfficientNetV2-S on AI Hub 150K Korean food images (RTX 4070 SUPER)

☐ Knowledge distillation: EfficientNetV2-S teacher → 10 MB TFLite student

☐ Replace MobileNetV2-Food on phone with distilled student

☐ Whisper large-v3 + CUDA on 4070 SUPER (kills Korean-English code-switching mangle)

☐ LSTM-Transformer training on KNHANES (after NHIS approval)

☐ Monte Carlo Dropout for uncertainty bands

Phase 7 OpenClaw Agent Stack (after Phase 4)

☐ Build the 11 agent skill files (currently empty directories)

☐ O1 Orchestrator — routes user requests

☐ O2 Judgement — safety gate

☐ 9 Functional agents: Data Collection, HealthCore, Nutrition, Exercise, Medical, Glasses, Family, Community, Expert

☐ Wire agent_user_context + agent_memory tables (already deployed in migration 003)

Phase 8 Beta Launch (3-6 months out)

☐ First 100 invited beta users

☐ PIPA review + Korean privacy attestation

☐ Feedback loop integration (thumbs up/down on every prediction)

☐ Scale-up to 1,000 users

☐ Add cloud GPU overflow (Modal / RunPod) when 5090 hits 70% utilization

☐ Approach 100K target

Visual Roadmap

| Apr 2026 ✅ | Phase 1 Foundation · Phase 2 AIMB-G1 Pipeline · Phase 3 Gemma 4 Decision LOCKED |
| --- | --- |
| 🛑 Now | PAUSED — boss meeting, Solos reply, Korean test set |
| May 2026 ⚡ | Phase 4A Cloud extractor wired · 4B Test set · 4C Production server · 4D S3 lifecycle |
| Jun 2026 ⚡ | Phase 4E Phone app v2 · Phase 6 ML refinement starts (parallel) |
| Jul 2026 | Phase 5 Mentra Live arrives + integrates · Phase 7 OpenClaw agent skills |
| Aug 2026 | Phase 8 internal pilot |
| Sep-Oct 2026 | Beta 100 users |
| Nov-Dec 2026 | Beta 1,000 users |
| 2027 | Production scale to 10K+ |

How We Continue After This Pause

Ask boss the 4 open questions (pipelines 3+4 clarification, Mentra vs Solos, test set ownership).

Email Solos developers with the 10-question SDK checklist.

Start Phase 4A in parallel — cloud extractor integration is doable today regardless of boss answers (just adds a flag to event_processor.py).

Resume any future session by reading project_healthcare_complete_handoff.md — single-file 0-to-100% project state.

TL;DR — Exactly Where You Are

Phase 3 done. Voice extraction decision locked: hybrid regex + Gemma 4 E4B GPU fallback. Production architecture diagrammed and saved. Stopped at Phase 4 entry pending: boss clarification on 2 architecture questions, Solos SDK answers, and a larger Korean test set. Once those clear, the next 4-6 weeks builds the production server, S3 lifecycle, and phone companion app — then Mentra hardware migration in Phase 5.